Test Plan – Odoo Purchase Module (Functional Testing)
Project Title: Odoo Purchase Module – Functional Testing
Project URL: https://runbot.odoo.com/
Version: 18.0
User Name: admin
Password: admin
Submission Deadline: 27-02-2026

## 1. Project Overview

The purpose of this project is to perform functional testing on selected features of the Odoo Purchase Management System. The testing will validate login, product creation, vendor creation, RFQ management, and purchase order confirmation/report generation. Deliverables include test documentation, executed test results, defect logs, and a final report.

## 2. Objectives

- Verify that the Purchase Module functions as expected.

- Ensure mandatory fields and validations are enforced.

- Confirm workflows: RFQ creation → PO confirmation → Report generation.

- Identify and log defects with clear reproduction steps.

- Provide a complete testing package for submission.

## 3. Test Scope

### In-Scope Features:

- Login Function (valid/invalid credentials, error handling)

- Product Create (Basic) (mandatory fields, save/view)

- Vendor Create (Basic) (required fields, save vendor)

- RFQ List View (load, filter, search, sort)

- Create RFQ (vendor selection, product line, save draft)

- Confirm Purchase Order & Print Report (convert RFQ → PO, confirm, generate/download report)

### Out-of-Scope:

- Advanced purchase workflows (e.g., multi-company, multi-currency).

- Integration with other Odoo modules (Inventory, Accounting).

## 4. Test Deliverables

- Test Plan (this document)

- Test Cases (positive & negative scenarios)

- Test Execution Report (pass/fail status)

- Defect Log (with severity, priority, screenshots if possible)

- Final Submission Package (PDF/DOCX, zipped if multiple files)

## 5. Test Strategy

- Manual Testing using admin credentials.

- Functional Test Cases designed for each feature.

- Defect Logging in Excel/Word format.

- Traceability Matrix to ensure coverage of requirements.

## 6. Test Environment

- Application: Odoo Purchase Module

- Version: 18.0

- Browser: Chrome/Firefox (latest versions)

- User Role: Admin

## 7. Time Schedule

| Phase | Activities | Start Date | End Date | Duration |
| --- | --- | --- | --- | --- |
| Requirement Analysis | Review project scope, identify features | 20-02-2026 | 20-02-2026 | 1 day |
| Test Planning | Prepare test plan, strategy, schedule | 21-02-2026 | 21-02-2026 | 1 day |
| Test Case Design | Write detailed test cases for all features | 22-02-2026 | 23-02-2026 | 2 days |
| Test Execution | Execute test cases on Odoo Runbot | 24-02-2026 | 24-02-2026 | 1 day |
| Defect Logging | Record issues, retest fixes | 25-02-2026 | 25-02-2026 | 1 day |
| Report Preparation | Compile test results, defect log, final package | 26-02-2026 | 27-02-2026 | 2 days |
| Submission | Submit final testing package | 27-02-2026 | 27-02-2026 | Deadline |

## 8. Risks & Mitigation

- Risk: Runbot downtime → Mitigation: Use alternate instance or retry later.

- Risk: Tight deadline → Mitigation: Prioritize critical test cases first.

- Risk: Browser compatibility issues → Mitigation: Test on multiple browsers.

## 9. Exit Criteria

- All in-scope features tested.

- All critical defects logged.

- Final report prepared and submitted before deadline.

This plan ensures you cover all required features systematically and meet the 27-02-2026 deadline.